## Slide 1: Better Tower Defense
Jacob Dufault
Sponsor: Dr. Bernhard

## Slide 2: Milestone 1 Progress
Documents (Requirements, Design, Test)
Implement Entity System
Implement networking; local host discovery; connect to arbitrary public IP address
Implement unit spawning and waves
All 100%, but refactoring will likely be needed down the road (unpredicted requirements)

## Slide 3: Requirements
Entity System
  Write code declaratively
  Listen for when data changes (added, removed, modified)
  Get the previous state of data
Networking
  Connect to another computer; LAN host discovery
Unit Spawning
  Spawn units in the correct order as specified in level designs
Locomotion
  Navigate from point a to point b successfully

## Slide 4: Requirements (cont)
Effects
  Detect effect combinations correctly
    Apply modifications based on effect combinations
  Building placement
    Cannot place in invalid locations (preventing path blocking)
    Only place if have resources
    Lock to a grid (hexagonal, rectangular, …?)
Resources
  Player does not go below some minimum resource count
  Building buildings, powers, … reduce player resource count

## Slide 5: Requirements (cont)
Power System
  Player can place arbitrary effects on an area or on a unit
Level Types
  Who the player is fighting against
  Consistent level operation
  Allow a player to win
Dynamic difficulty
  Do not scale below some base minimum
  Scale up increases difficulty; ie, spawning more enemies, increasing tower cost, …

## Slide 6: Design – 10000 Miles
Unity
Entity System
Systems
Data
Networking
3rd party: Tweening, GUI, Serialization, IoC/DI, …

## Slide 7: Design – Entity System Example (1000 miles)
EntityManager
Data
GameData<T>
DataAccessor
Entity
EntityCommand
EntityCommandNetworkManager
CompiledFilter
Invoke
SystemBehavior
DataProvider
GameDataProvider<T>

## Slide 8: Test Plan
Entity System
  Creating entity, destroying entity, adding data to entity, adding data and then destroying the entity before a state sync, removing data from entity, destroying entity and removing data, modifying data twice, …
Networking
  Connect to invalid ip, require password, invalid password, …
Unit Spawning
  Spawn multiple units at the same time; zero spawn interval; no spawn groups; spawn and then immediately destroyed, …
Locomotion
  Move to densely populated region; follow a path that crosses over itself; navigate through a sparsely populated region

## Slide 9: Test Plan (cont)
Building Placement
  Can place on valid, cannot on invalid, cannot block paths
Resource
  Cannot build, research, use a power without minimum required
  Resources gained over time
Power System
  Can apply to a region or target; reduces resources; not always available
Level types
  Loaded correctly; end-game works as expected
Dynamic difficulty
  Difficulty scales up/down (but not too far down); difficulty changes applied

## Slide 10: Plan for Next Milestone
Implement locomotion (navigating between two nodes on a graph, not finding the nodes to navigate)
Implement effects
Implement building placement
  No resource system yet, so cannot be full buildings

## Slide 11: Questions?
Thanks!