## Slide 1: Better Tower Defense
Jacob Dufault
Sponsor: Dr. Bernhard

## Slide 2: Motivation – Why?
Lack of modern and fun tower defense games designed for LAN style multiplayer
Major gameplay problems with current tower defense games
  Waiting for a wave to clear is boring – cannot speedup due to multiplayer
  One player can easily snowball and dominate the game, leading to a bad experience for the rest of the players
Avenue to pioneer new implementation techniques and game design ideas

## Slide 3: Goals
Provide a playable game with multiplayer
Multiple different game styles; support co-op and vs modes
Implement a number of interesting features
  ex: LAN host discovery, deterministic lock-step networking, data-driven entity system, multiplayer co-op campaign, difficulty scaling…
More detail in the Timeline

## Slide 4: Technical Challenges
Content Creation
  Takes lots of time to actually create content
Production Quality Systems
  Difference between prototype and release quality is enormous
Unity
  Makes multithreading difficult
  Integration with custom entity framework
Big technical challenges done
  Multithreading
  Networking
  Saving/loading

## Slide 5: Design

## Slide 6: Timeline – February 19th
Resource system
  Extends building placement logic
  Each player needs their own resources
  Define relationships among buildings and how resources are gathered
Power system
  Activate effects in a specific region on the map
Add a number of tower types to test the flexibility of the effects system

## Slide 7: Timeline – March 19th
Work on dynamic difficulty system
  Requires analysis subsystem
    Average kills per minute
    Average wealth
    …
Implement different level types
  Primarily impacts how units are spawned
    Predefined or human controlled
Create poster

## Slide 8: Timeline – April 16th
Add more unit types
  Events on death
  Specific effect resistances
  Affect nearby towers / units
Create demo
Create user manual describing core concepts of Forge and of the game

## Slide 9: Questions?
More details in the project plan document
Thanks!