## Slide 1: Rethinking Game Architecture with Immutability
Jacob dufault
Sponser: dr. bernhard

## Slide 2: Milestone 5 Progress Summary
Create poster
Implement automatic synchronization error detection
  For robustness, the implemented method serializes the game state and then computes a hash based on that state. These hashes can then be sent across the network and compared – if they differ, then the game simulations have diverged.
Continue work on Unity integration
  Bug fixes and feature polish, primarily within the reflection code for the inspector logic
Begin work on XNA/MonoGame integration
  Basic rendering is working; bindings will be 2D only

## Slide 3: Milestone 5 Progress Summary
(from milestone 6) Begin work on sample game
  Milestone 5 completed sooner than expected
  Basic gameplay implemented
  Could be more complicated
  Demo running in Unity
    http://i.imgur.com/1G9n9Uq.gif

## Slide 4: Milestone 6
Work on XNA/MonoGame bindings
  Just a fully working renderer
  No editor – that would require a GUI, which is out of scope
Game sample running in both Unity and XNA/MonoGame
  Currently runs in Unity – convert to 3D
  Needs to run in XNA
  (stretch) Have it be multiplayer between the two different renderers
Write user manual and documentation
  Guide going through the sample
  API docs generated from extensive comments in the code base

## Slide 5: Questions?
Thanks!